# Engineering Validation Gate — Meeting Notes

2026-02-13 | Meeting notes (fictional)

Northstar Mobility Systems | Synthetic demo data | Controlled copy

# Meeting metadata

| Date | 2026-02-13 |
| --- | --- |

| Participants | Maya Chen, Elias Berg, Priya Nair, Lukas Meyer, Sofia Lind |
| --- | --- |

# Decisions

Validation remains open; do not release 3.8.2 lots.

Use “likely contributor/amplifier” language; no sole-cause claim.

# Actions

Priya: repeat EV-01 and EV-03 by 2026-02-18.

Lukas: provide supplier reproduction plan by 2026-02-16.

Maya: reconcile screened-unit counts daily.

Elias: chair follow-up review on 2026-02-20.

# Open questions

Should L260122-C move from monitor to hold if EV-04 shows a firmware delta?

Document owner: Northstar Mobility Systems demo team. All names, suppliers, products, and metrics are fictional.